**Sprint 3: Internal Project Check-in Meeting**

* **What has the team accomplished since the last time you met with the instructional team?**
  + Sprint 3: Project Plan
  + 4/3 Meeting with Cedric Nwafor
  + Mid-Semester Presentation
* **What is the team hoping to accomplish in the next two week sprint?**
  + Creating the dashboard on powerbi
  + Generating dummy data as a placeholder for creating the dashboard
  + Brainstorm best ways to visually display data to help the community, farmers and donors
  + Hoping to receive more survey data in the coming weeks
  + Schedule another meeting this week for project updates and questions
* **What barriers or challenges has the team encountered?**
  + Trying to generate dummy data
  + Delay in receiving essential survey data from the client which is hindering our project progress

Client: Roots Africa Data Dashboard

GitHub Branch 3: <https://github.com/rbang410/RootsAfricaDataDB/tree/Branch-3>

